Test Plan (bstackdemo.com)

QA test strategy for BrowserStack Demo e-commerce website

| Application URL | https://bstackdemo.com/ |
| --- | --- |
| Prepared By | QA Team |
| Version | 1.0 |
| Date | 27-May-2026 |
| Tools | Jira, BrowserStack, Chrome DevTools, Playwright/Selenium-ready automation |

# Objective

Validate that BrowserStack Demo supports stable, usable, and compatible e-commerce workflows from product discovery through checkout. The plan emphasizes functional correctness, UI consistency, responsive behavior, accessibility, and regression readiness.

# Scope

## Inclusions

Home page and product listing display.

Vendor filters and price sort controls.

Sign-in using predefined demo personas and invalid login handling.

Favorites access control.

Cart add, remove, quantity, and subtotal behavior.

Checkout form validation, order placement, and confirmation.

Offers and existing orders where supported by user/location data.

Desktop and mobile responsive checks.

Accessibility checks for keyboard focus, labels, and contrast-sensitive paths.

## Exclusions

Real payment gateway authorization or settlement.

Back-office inventory management.

Production security penetration testing beyond basic QA security checks.

Account registration unless the feature becomes available in the demo app.

# Test Environments

| Platform | Browser / Device | Purpose |
| --- | --- | --- |
| Windows 11 | Chrome, Edge, Firefox | Primary functional and regression execution |
| macOS | Safari, Chrome | Safari and cross-platform UI coverage |
| Android | Chrome on real or emulated device | Mobile layout and touch behavior |
| iOS | Safari on real or simulated device | Mobile checkout and responsive coverage |
| BrowserStack | Selected real browsers/devices | Cross-browser compatibility and visual validation |

# Test Strategy

Create scenarios from PRD requirements and key e-commerce journeys.

Apply equivalence partitioning and boundary value analysis to form fields and quantity changes.

Use state transition testing for login, favorites access, cart, checkout, and order confirmation.

Execute smoke tests first, then functional/regression cycles, then compatibility and accessibility checks.

Automate stable, repeatable flows such as login, filter, sort, cart, and checkout smoke paths.

# Defect Reporting Procedure

| Step | Action |
| --- | --- |
| 1 | Log defect in Jira with summary, environment, severity, priority, steps, expected result, actual result, screenshots, and logs. |
| 2 | Assign severity based on business impact: Critical, High, Medium, Low. |
| 3 | Triage daily with QA, development, and product owner. |
| 4 | Retest fixes in the same environment, then include impacted flows in regression. |
| 5 | Close only after expected behavior is verified and evidence is attached. |

# Test Schedule

| Phase | Activities | Duration |
| --- | --- | --- |
| Planning | Review PRD, confirm scope, prepare scenarios and data. | 1 day |
| Test Design | Create and review detailed test cases. | 1 day |
| Execution Cycle 1 | Run smoke and functional tests; log defects. | 2 days |
| Fix Verification | Retest resolved defects and run impacted regression. | 1 day |
| Compatibility & Closure | Run browser/device checks, prepare closure summary. | 1 day |

# Test Deliverables

Approved test plan document.

Jira-ready testcase sheet with 20 prioritized test cases.

Defect report with screenshots/logs.

Execution summary with pass/fail metrics.

Test closure note with residual risks and recommendations.

# Entry and Exit Criteria

| Area | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| Test Execution | Test environment accessible; PRD reviewed; test data identified; test cases approved. | All planned tests executed; defects logged; blockers escalated. |
| Regression | Critical/high fixes deployed to test environment; impacted tests identified. | No open critical defects; high defects closed or accepted by stakeholder. |
| Closure | Final execution evidence available; defect status reviewed. | Closure report shared; release recommendation documented. |

# Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Demo data changes or resets | Test results may vary between runs. | Capture date/time and use stable assertions where possible. |
| Third-party/browser differences | UI behavior may differ across platforms. | Prioritize real browser/device checks for critical flows. |
| Limited payment realism | Cannot validate real gateway failures. | Document simulated payment limitation and test checkout validation thoroughly. |
| Network instability | False failures during execution. | Retest failed cases and attach network logs when relevant. |

# Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| Product Owner |  |  |  |
| Development Lead |  |  |  |